Lego2sell website build

COB means Close of business that day 5pm uk time

MVP means minimal build for testing

Full website build with a design similar to <https://www.webuybricks.co.uk/>

Home page and search option linked to API to obtain products like mock-ups that will be sent

End-to-end customer basket item process from product selection to sale

Customer account,

Admin dashboard

Item basket and checkout

An option to extract the data from the API to Excel for Lego sets and price

Website UI and design

Schedule

First Build time TBC

I need the home page complete, in design so this needs to look how the sample I sent you looks,

It needs to have the MVP working functions which are below by COB on the 15th of July

* Menu button
* FAQ’s
* How it works (this should go to a page with information on how the business work)
* Account and shopping basket
* Search bar
* Search Button
* Search help link (this needs to do a pop up with information on)
* The search glass icon in the search bar needs to work
* The search function should display The item with information
* All the fonts need to be the same on the website
* The Lego disclaimer always has t be on the bottom of the website pages

The main Tasks

**Customer account and shopping basket**

The customer account and shopping basket are the same as <https://www.webuygames.co.uk/selling-basket/> so full end-to-end with a checkout option that just gives the customer the shipping address to send their item to with information on how to pack the item

**Product sell display and options item**

The item display is with the product details underneath and the options menu on the right-hand side to fill out the same as www.webuybricks.co.uk (I will also provide a high-level sample of what this page should look like and colours

**Price Information**

This needs to be taken from the price information on [www.bricklink.com](http://www.bricklink.com) it needs to take the 6 monthly avg price set price and do a calculation of -52% for mint and -62% for v good based on quality, I will send some of the price details we are looking at and the details of the API link

**Testing and finalising.**

Once done we then need to add all the terms and conditions disclaimer links etc and also any finishing touches or items missed after testing

This document is a living document, and this is just the MVP baseline to get an MVP built and tested.

Once this is done, we will do an end-to-end functionality document and testing

The website needs to be SEO friendly for google